## Slide 1: The Power Rangers: Project Plan
Members: Brooks Arthur, spencer yates, prosper jibunor, Amaya bryant

## Slide 2: Calculator App
Initial Prototype
A simple application which will do simple addition, subtraction, multiplication, and division.
Feature Implementation
Most product development will focus on the addition and implementation of 6 features.

## Slide 3: Features | Spencer
Unit Conversion
Conversion between measuring units (Mile – Kilometer, Celcius – Fahrenheit, calorie – joule, ounce - gram)
Money Conversion
Conversion between different currency types and amounts based on a timestamped value conversion.

## Slide 4: Features | Amaya
Scientific Functions
Added functionality for tragicomic functions, exponential functions, factorials, and square roots.
Advanced Functions
Added functionality for automatic percentage calculations, radians and degrees calculation, and ability to do calculations using constants (pi, e, etc.)

## Slide 5: Features | Prosper
Color Picker
Added functionality for use to customize the appearance of the calculator (dark mode, font selection, font size)
Memory Functions
The clearing and saving of previous inputs and calculations.

## Slide 6: Milestones
Milestone 1
Canvas Page Setup
Due: 10/21/2023
Milestone 2
Prototype Creation
Due: 11/3/2023
Milestone 3
Creation of Features 1-3
Due: 11/10/2023
Goal: Each member complete their group canvas pages.
Goal: All members collaborate to create a simple working prototype for the application.
Goal: Members work individually to construct their first feature.

## Slide 7: Milestones
Milestone 4
Implementation of Features 1-3
Due: 11/17/2023
Milestone 5
Creation of Features 4-6
Due: 11/24/2023
Milestone 6
Implementation of Features 4-6
Due: 12/1/2023
Milestone 7
Project Submission and Final Testing
Due: 12/11/2023
Goal: Team members work together to implement their features into the main application.
Goal: Members work individually to construct their second feature.
Goal: Team members work together to implement their features into the main application.
Goal: Run acceptance tests and ready the application for deployment.

## Slide 8: Tests
Unit Tests – (~12)
Leading up to the integration milestones members will create and run unit tests to ensure functionality.
Integration Tests – (3)
We will be using the “Big Bang” integration testing approach at the end of each integration milestone.
Regression Tests
Regression tests will be developed after the creation of the first prototype and added to over the course of development, after each integration milestone.
Acceptance Tests – (3)
Acceptance testing will take place during the final phase of development, after the completion of milestone 6.