## Slide 1: The Power Rangers: Weekly Report
Members: Brooks Arthur, spencer yates, prosper jibunor, Amaya bryant

## Slide 2: Milestones In Progress
Milestone 3 (Create First Feature) and Milestone 5 (Create Second Feature): In Progress
  Money conversion is completed, and the unit conversion feature is in progress.
  Scientific functions and advanced functions in final stages of development. Waiting on code base refactor.
  Color picker in final stages of development.

## Slide 3: Risk Analysis
Issue with unit conversion API key acquisition and application.
Original code base issues with regex string.

## Slide 4: Lines of Code
Total LoC: 1,415
Amaya: 445
Spencer: 364
Prosper: 320
Original Code Base: 286

## Slide 5: Next Milestone(s)
Finish Construction of Features 1-3 (1 per team member)
Amaya: Scientific Functions
Spencer: Money Conversion Calculator
Prosper: Color Picker
Creation of Unit Tests for each member
Finish Implementation of Features 1-3
Brooks: Refactoring and Testing