## Slide 1: The Power Rangers: Weekly Report
Members: Brooks Arthur, spencer yates, prosper jibunor, Amaya bryant

## Slide 2: Milestones In Progress
Milestone 6 in progress:
  Unit/Money conversion completed.
  Advanced/Scientific functions completed.
  Color Picker/Delete functions completed.
  Sample acceptance test run, feature changes and requirements updated.
  Now working on implementation and creation of final tests.

## Slide 3: Risk Analysis
Thanksgiving and Exams limited time from 18th-23rd.
Learning testing framework delayed the progress on unit tests.
Issues with original feature 9 required reworking of requirements and a new feature 9.

## Slide 4: Lines of Code
Total LoC: 2,313 (898 increase)
Amaya: 820 (375 increase)
Spencer: 780 (416 increase)
Prosper: 336 (16 increase)
Brooks: 377 (91 increase)

## Slide 5: Next Milestone(s)
Finish work on Milestone 6.
Finish unit, acceptance, and regression testing.
Complete final merge and prepare application for launch.